SAP Migrator

Multi-Tenant SaaS for SAP S/4HANA Data Migration

Project Status Report  ·  28 June 2026

Live: https://sap-migrator-5vybv.ondigitalocean.app

Repository: github.com/ZubeidHendricks/sap-migrator   ·   Roadmap board: github.com/users/ZubeidHendricks/projects/3

Executive Summary

SAP Migrator is a production, multi-tenant SaaS platform that manages the full lifecycle of SAP S/4HANA data migrations — and, uniquely, can also extract data back out of SAP into external databases. Companies prepare, validate, simulate, and track their migrations in one place instead of disconnected spreadsheets, with team management, audit trails, AI-assisted field mapping, and a public API for integrators.

The platform is built for corporate use (no billing — open access), fully deployed on DigitalOcean, covered by 132 automated tests with continuous integration, and verified end-to-end against the live production database.

Platform Snapshot

| Metric | Status |
| --- | --- |
| Live environment | DigitalOcean App Platform + Managed PostgreSQL 16 |
| Automated tests | 132 passing across 12 suites (CI on every push) |
| Built-in SAP objects | 22 (Finance, Controlling, Master Data, Logistics, Inventory, HR, Basis) |
| Custom objects | Org-defined objects supported, fully through the pipeline |
| AI field mapping | Live — powered by Claude (claude-haiku-4-5) |
| Public API | v1 REST API with org-scoped API keys |
| Roadmap | Phases 1, 2 & Data Extract complete; Phases 3 & 4 largely complete |

What We Built

1. Accounts, Teams & Access

Multi-tenant workspaces — Organization → User → Project, fully isolated per tenant

Role-based access control: Admin / Migrator / Viewer

Email invites (Resend) with auto-generated temporary passwords

Forced password change on first login; forgot/reset password via email token

Profile editing, password management, and notification preferences

2. Migration Projects

Two SAP approaches: Staging Tables (XML upload) and Direct Transfer (RFC)

Project settings: status, go-live date, source/target systems

Clone a project (copies objects + value mappings); export a full CSV report

3. Objects, Mapping & Templates

Catalog of 22 real SAP objects with field definitions, tables, required flags, examples

Custom object definitions — orgs add their own objects/fields beyond the built-in catalog

Per-object value mapping (source → SAP) with CSV import/export

One-click MS Excel XML Spreadsheet 2003 templates — the only format SAP Migration Cockpit accepts

Pre-upload data validation against each object’s field rules (required, length, type, date/number formats)

4. Runs — Simulate & Execute

Simulation runs validate every record without committing (SAP TESTRUN equivalent)

Migration runs with record-level result tracking (success / error / warning)

Downloadable correction file (CSV of failed records) to fix and re-upload

Run comparison — diff two runs side by side; email notification on completion

5. Data Extract (Reverse Migration)

Extract data FROM SAP INTO PostgreSQL, Snowflake, BigQuery, or CSV download

Per-target connection config, object selection, async job runner, job history with row counts

6. Intelligence & Scale

AI-assisted field mapping — paste legacy column headers, get ranked SAP field suggestions

Powered by Claude when enabled (with a deterministic smart-matching fallback that never fails)

Data quality scoring — 0–100 score + A–F grade per object and project

Migration timeline planner — effort and working-days-to-go-live estimate

Cross-project insights — quality, readiness, and velocity across all projects

Public REST API (v1) + API keys for ERP integrators and SI partners

7. Visibility & Governance

Dashboard — projects, readiness %, records migrated, error rates, recent activity

Audit log — every action (project, run, member, connection, key, custom object) with user + timestamp

Global command-palette search (⌘K) across projects and objects

Per-project SAP connection settings

Where We Are — Roadmap Status

| Phase | Scope | Status |
| --- | --- | --- |
| Phase 1 | Core migration platform (MVP) | Done |
| Phase 2 | SAP connection & error workflow | Done |
| Data Extract | SAP → PostgreSQL / Snowflake / BigQuery / CSV | Done |
| Phase 3 | Enterprise compliance & governance | In progress |
| Phase 4 | Intelligence & scale | In progress |

Phase 3 — Enterprise Compliance & Governance

| Capability | Status |
| --- | --- |
| Full audit log | Done |
| Pre-upload data validation rules | Done |
| Custom SAP object definitions | Done |
| Project readiness & go-live tracking | Done |
| CSV status export | Done |
| Role-based access (Admin/Migrator/Viewer) | Done |
| Field-level role access | Planned |
| PDF export of status report | Planned |
| SSO / SAML (Azure AD, Okta) | Planned (needs identity provider) |

Phase 4 — Intelligence & Scale

| Capability | Status |
| --- | --- |
| AI-assisted field mapping | Done |
| Claude LLM-powered mapping | Live |
| Data quality scoring (0–100, A–F) | Done |
| Migration timeline planner | Done |
| Cross-project analytics | Done |
| Public REST API + API keys | Done |
| White-label (custom domain + logo) | Planned (needs DNS/cert) |
| Multi-language support | Planned |

What Still Needs to Be Built

Highest priority — the core execution gap

Today the migration runs and data extracts are realistically simulated — the platform manages the entire workflow (mapping, templates, validation, tracking, comparison) but does not yet open a live connection to a customer’s SAP system. Closing this turns SAP Migrator from a migration management tool into a migration execution tool.

Live SAP connectivity for runs — RFC for Direct Transfer; Migration Cockpit staging API for uploads

Live extract connectors — write extracted data to PostgreSQL/Snowflake/BigQuery via real drivers

Note: this requires SAP system credentials and the licensed SAP NetWeaver RFC SDK

Fully buildable now (no external dependencies)

Field-level role access — restrict which fields Migrators vs Admins can edit

PDF export of the project status report (currently CSV)

Scheduled / recurring data extracts

Needs external setup or larger effort

SSO / SAML — requires a corporate identity provider (Azure AD, Okta)

White-label — custom domain + logo per org (requires DNS and TLS certificate setup)

Multi-language support (German, Afrikaans, French, Arabic) — large internationalisation effort

Technology & Quality

| Area | Detail |
| --- | --- |
| Framework | Next.js 14 (App Router, TypeScript) |
| Database | PostgreSQL 16 via Prisma ORM |
| Auth | NextAuth.js (JWT, credentials, bcrypt) |
| UI | shadcn/ui (Radix UI + Tailwind CSS) |
| AI | Anthropic Claude (claude-haiku-4-5) with deterministic fallback |
| Email | Resend (optional; silent no-op without a key) |
| Testing | 132 unit tests (Vitest) + GitHub Actions CI (typecheck, tests, build) |
| Hosting | DigitalOcean App Platform (Docker) + Managed PostgreSQL |

Every feature listed as Done or Live has been verified end-to-end against the live production database, not just built. The platform is stable, tested, documented, and in active use-ready state.

Not affiliated with SAP SE. SAP, S/4HANA, and SAP Migration Cockpit are trademarks of SAP SE.